PES University – Dept. of CSE
Lab 2: Agile Backlog Creation – Epics & User Stories
Problem Statement #40 — Student Startup Crowdfunding Platform | Submitted by: Sambhram M (SRN: PES1UG24CS409)

This document specifies the decomposition of Lab 1 Functional Requirements into structured Agile Epics and User Stories. Each User Story is structured strictly using the Agile convention "As a [role], I want [goal], So that [benefit]", along with objective Acceptance Criteria, MoSCoW Priority, and Fibonacci Story Point estimates determined via Planning Poker.

| Epic ID & Theme | Story ID | User Story (As a... I want... So that...) | Acceptance Criteria | Priority | Pts | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| Epic 1: Campaign Creation (FR-002, UC-01) | SSCP-1 | As a Student Founder, I want to define my campaign title, pitch, category, and total funding target, So that potential backers understand the startup proposition and capital needs. | Pass: Valid venture title, target amount (> 0), and description initialize a draft campaign. Fail: Campaign created with null title or non-positive target. | High | 5 | Sprint 1 |
| Epic 1: Campaign Creation (FR-002, UC-01) | SSCP-2 | As a Student Founder, I want to set the start and end dates for my campaign, So that the fundraising campaign is time-bound and builds momentum. | Pass: Campaign duration between 14 and 60 days is validated and scheduled. Fail: End date set earlier than start date or duration > 60 days. | High | 3 | Sprint 1 |
| Epic 1: Campaign Creation (FR-002, UC-01) | SSCP-3 | As a Student Founder, I want to divide my project roadmap into distinct sequential milestones with individual funding tranches, So that funds can be disbursed in structured, verifiable phases. | Pass: Sum of milestone tranches exactly equals total funding target; each milestone has clear deliverables and due date. Fail: Milestone sum mismatch. | High | 8 | Sprint 1 |
| Epic 2: Backer Pledging & Escrow (FR-003, UC-02, UC-03) | SSCP-4 | As a Campaign Backer, I want to view available reward tiers and select one (or opt out) during checkout, So that I receive tangible incentives and perks for my contribution. | Pass: Selected reward tier is captured and printed on confirmation receipt. Fail: Pledge accepted without recording reward tier state. | Medium | 5 | Sprint 1 |
| Epic 2: Backer Pledging & Escrow (FR-003, UC-02, UC-04) | SSCP-5 | As a Campaign Backer, I want to authorize my payment via a PCI-DSS compliant gateway into platform escrow, So that my funds are protected until milestones are formally verified. | Pass: Tokenized payment authorized and funds locked in campaign escrow account. Fail: Direct disbursement without escrow hold. | High | 8 | Sprint 1 |
| Epic 3: Milestone Review System (FR-004, UC-05, UC-06) | SSCP-6 | As a Student Founder, I want to upload completion evidence (code repos, demo links, reports) for a due milestone, So that the faculty committee can evaluate actual progress. | Pass: Deliverable links and documents attached; milestone state advances to "Under Review". Fail: Evidence submitted for past/inactive milestones. | High | 5 | Sprint 2 |
| Epic 3: Milestone Review System (FR-004, UC-06) | SSCP-7 | As a Faculty Committee Member, I want to inspect submitted deliverables and record an Approve or Reject decision with comments, So that fund disbursement is justified by verified work. | Pass: Decision, reviewer ID, timestamp, and audit comments logged immutably. Fail: Milestone status altered without reviewer credentials. | High | 5 | Sprint 2 |
| Epic 3: Milestone Review System (FR-004, UC-06) | SSCP-8 | As a Student Founder, I want to review faculty rejection feedback and resubmit revised evidence before the deadline, So that I can rectify deficiencies without forfeiting the campaign. | Pass: Resubmission within grace period moves status to "Under Review". Fail: Resubmission attempted past grace window. | Medium | 3 | Sprint 2 |
| Epic 4: Tranche Disbursement (FR-001, UC-07, UC-04) | SSCP-9 | As a System Service, I want to verify that the escrow balance is sufficient and conditions are satisfied prior to release, So that fund releases never exceed collected pledges. | Pass: System verifies escrow balance >= milestone tranche before triggering payout API. Fail: Tranche payout triggered with insufficient escrow. | High | 3 | Sprint 2 |
| Epic 4: Tranche Disbursement (FR-001, UC-07, UC-04) | SSCP-10 | As a Student Founder, I want approved milestone funds to be transferred directly to my linked bank account, So that I have the required capital to execute the next project phase. | Pass: Automated tranche payout completed, milestone status set to "Released", and ledger updated. Fail: Payout executed without faculty approval sign-off. | High | 8 | Sprint 2 |
| Epic 5: Automated Notifications & Ledger (FR-005, UC-08) | SSCP-11 | As a Student Founder and Backer, I want to receive automated email and in-app alerts whenever a milestone is approved, rejected, or a tranche is released, So that I stay informed within 5 minutes of each event. | Pass: Automated alert dispatches within 5 minutes of triggering event. Fail: Milestone event occurs without triggering dispatch log. | Medium | 5 | Sprint 2 |
| Epic 5: Automated Notifications & Ledger (FR-005, UC-08) | SSCP-12 | As a Campaign Backer, I want to view a transparent milestone timeline and fund disbursement ledger, So that I can audit venture progress and fund allocation in real time. | Pass: Public campaign dashboard reflects milestone verification timestamps and tranche disbursement amounts. Fail: Discrepancy between ledger and disbursed funds. | Low | 3 | Sprint 2 |

## Planning Poker Estimation Rationale

In accordance with Scrum principles, story points were estimated collaboratively using the Fibonacci scale (1, 2, 3, 5, 8, 13). Fibonacci numbers reflect the exponential rise in uncertainty and technical complexity as tasks expand. In our project:
• 3 Story Points: Well-understood tasks with standard UI forms and straightforward validation (e.g., Campaign duration, Escrow balance check, Resubmission flow, Public ledger).
• 5 Story Points: Moderate complexity involving database schema design, state machine logic, and multi-actor notifications (e.g., Evidence submission, Faculty evaluation, Reward tier selection, Campaign target configuration).
• 8 Story Points: High complexity involving third-party integrations, financial escrow handling, multi-condition constraint checking, and PCI-DSS tokenized disbursement (e.g., Milestone-tranche breakdown, Escrow pledge processing, Automated tranche disbursement).